

|  |  |
| --- | --- |
| Meeting Report No: 3 | Meeting Date: 27/11/2024 |
| Meeting Place: Izmir University of Economics | Meeting Hour: 13.00 – 13.30 |

|  |  |
| --- | --- |
| Project Name | Niki Café Food Order and Payment App |
| Project Number | 1 |

|  |  |  |
| --- | --- | --- |
|  | Name & Surname | Signature |
| Meeting Director | Bartu Nurgün |  |
| Meeting Reporter | İdil Sanem Gürsoy |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  | Name & Surname | Department | e-mail |
| 1 | İdil Sanem Gürsoy | Software Engineering | idilsgursoy@gmail.com |
| 2 | Özgür İmer | Software Engineering | ozgur.imer01@gmail.com |
| 3 | Bartu Nurgün | Software Engineering | bartunurgun.2@gmail.com |
| 4 | Yağız Efe Varlı | Software Engineering | yagizefe53@hotmail.com |
| 5 | Esra Kamalak | Software Engineering | esra.kmlk.2008@gmail.com |



Agenda Points

|  |
| --- |
| 1 An overview of the project’s main requirements and objectives is provided as a refresher. |
| 2 The entity relationship diagram is reviewed to ensure it aligns with project objectives. |
| 3 The data flow diagrams (DFD Level 1) illustrating system interactions and boundaries is analyzed. |
| 4 Feedback on the diagrams is collected to ensure alignment with project goals. |
| 5 Updates or revisions required for the diagrams are identified and assigned. |
| 6 Next steps in the project's development process are determined and planned. |
| 7 Any questions or clarifications regarding the diagrams are addressed. |
|  |



Decisions

|  |  |  |  |
| --- | --- | --- | --- |
| No | Which jobs to be done? | Who to do? | When to do? |
| 1 | Feedback gathered during the meeting is analyzed and documented to guide necessary updates to the diagrams. | İdil, Bartu | 28.11.2024 |
| 2 | The entity relationship diagram will be optimized based on the feedback provided during the review. | İdil, Yağız | 29.11.2024 – 02.12.2024 |
| 3 | Adjustments to the DFD Level 1 diagrams will be made to better reflect system boundaries and interactions. | Bartu, Yağız, Esra, Özgür | 29.11.2024 – 02.12.2024 |
| 4 | All updated diagrams and related decisions will be reviewed collectively to ensure alignment with project goals and stakeholder expectations. | All Team Members | 03.12.2024 |

**metin, yazı tipi, logo, grafik içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**DFD Level 1.1 Diagram (Process: Order)**

diyagram, metin, daire, çizgi içeren bir resim

Açıklama otomatik olarak oluşturuldu

**metin, yazı tipi, logo, grafik içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**DFD Level 1.2 Diagram (Process: Payment)**

**diyagram, metin, daire, çizgi içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**metin, yazı tipi, logo, grafik içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**DFD Level 1.3 Diagram (Process: Meal Preparation)**

**diyagram, daire, metin, çizgi içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**metin, yazı tipi, logo, grafik içeren bir resim

Açıklama otomatik olarak oluşturuldu**

**Entity Relationship Diagram**

**diyagram, taslak, metin içeren bir resim

Açıklama otomatik olarak oluşturuldu**

****

|  |
| --- |
| **Plans for the Next Meeting** |
|  Finalizing the review of all diagrams to ensure accuracy and consistency.   Implementing any remaining adjustments based on feedback.   Conducting a comprehensive final check of all diagrams and related documentation.   Preparing the finalized diagrams for presentation or submission. |

****

|  |
| --- |
| **Meeting Photo** |
| **giyim, kişi, şahıs, duvar, blucin içeren bir resim  Açıklama otomatik olarak oluşturuldu** |