| Meeting Report No: 2 | Meeting Date: 23/11/2024 |
| --- | --- |
| Meeting Place: Zoom | Meeting Hour: 10.00-11.00 |

| Project Name | Niki Café Food Order and Payment App |
| --- | --- |
| Project Number | 1 |

|  | Name & Surname | Signature |
| --- | --- | --- |
| Meeting Director | İdil Sanem Gürsoy |  |
| Meeting Reporter | Esra Kamalak |  |

|  | Name & Surname | Department | e-mail |
| --- | --- | --- | --- |
| 1 | İdil Sanem Gürsoy | Software Engineering | idilsgursoy@gmail.com |
| 2 | Özgür İmer | Software Engineering | ozgur.imer01@gmail.com |
| 3 | Bartu Nurgün | Software Engineering | bartunurgun.2@gmail.com |
| 4 | Yağız Efe Varlı | Software Engineering | yagizefe53@hotmail.com |
| 5 | Esra Kamalak | Software Engineering | esra.kmlk.2008@gmail.com |

Agenda Points

1 An overview is given of the main goals guiding the project.

2 Key functions and features required for the project are outlined here.

3 Quality and performance standards for the project are specified.

4 Budget allocation and resource planning are detailed for project needs

5 A high-level overview of the project’s design and architecture is presented.

6 Potential risks impacting project success are identified.

7 The project timeline and major milestones are outlined.

8 Client inquiries and clarifications are addressed for project alignment.

Decisions

| No | Which jobs to be done? | Who to do? | When to do? |
| --- | --- | --- | --- |
| 1 | Define Functional and Non-Functional Specifications | Everyone | 27.10.2024 |
| 2 | Understand User Needs and Challenges | İdil, Özgür | 28.10.2024 |
| 3 | Assess User Requirements and Frustrations | Yağız, Bartu, İdil | 30.10.2024 |
| 4 | Select Tools and Technologies for Development | Özgür, Esra | 1.11.2024 |
| 5 | Develop Prototypes and Interface Layouts | Esra, Yağız, Bartu | 2.11.2024-12.11.2024 |

…

Plans for the Next Meeting

 Presenting chosen tools and technologies based on the client’s budget.  Displaying the initial user interface design to the client and gathering feedback.  Reviewing project milestones and adjusting timelines with the client.  Clarifying any technical questions the client may have about the development process.  Updating the client on the progress of major features or modules.  Planning the next steps based on client feedback and present needs discussed in the meeting.

Meeting Photo

…